**Progress Report**

**- Increment 1 -**

**Anabolix**

*Please use this template to describe your progress on the group project in the latest increment. Please do not change the font, font size, margins or line spacing. All the text in italic should be removed from your final submission.*

# Team Members

*Please write the* ***name*** *of all the team members, their* ***FSU IDs****, and* ***GitHub IDs*** *here.*

*Kevin Nguyen: ktn16b, kevng2*

*Carter Reiff: car17h, carterReiff*

*Russel Lewis: rjl18bk, gnurgle*

*Tiffany Medina: tdm16g, tiffanymedina23*

*Samuel Childers: sfc18, samuel14920*

1. **Project Title and Description**

*Anabolix: This is a fitness app that will user’s progress with their exercises such as running distance and how many they’ve been doing an exercise*

1. **Accomplishments and overall project status during this increment**

*So far, we created navigation bar, a pedometer, a login using Google and Facebook, and a list of generic exercises for the user to select.*

1. **Challenges, changes in the plan and scope of the project and things that went wrong during this increment**

*Please describe here in detail:*

*- There were some challenges with getting use to Java syntax for some people. It delayed the work progress. There are some Android Studio specific stuff that people had to get used to such as working with xml files and referencing them in the java files.*

*- No changes for the initial plan for now*

*- Accidentally uploaded API key to GitHub, trouble setting images in Image Views*

1. **Team Member Contribution for this increment**

*Please list each individual member and their contributions to* ***each of the deliverables in this increment*** *(be as detailed as possible). In other words, describe the contribution of each team member to:*

* *Progress Report: Kevin typed most of the document but all teammates were in a meeting telling him what to write. Most of the content is evenly distributed among team members*
* *Design Doc: Carter did most of the work, but Kevin provided the Model, View, Controller chart. All teammates looked over the document to ensure that it was good.*
* *Testing Doc: Samuel typed the design document and we all were in a meeting him contributing the overall testing doc*
* *Kevin implemented the pedometer, Carter implemented a button, Samuel implemented a navigation bar, Russel implemented user authentication, and Tiffany implemented the Recycler View of exercises.*
* *Kevin recorded the video, but teammates gave him what to say and include*

1. **Plans for the next increment**

*In the next increment, we plan to have a running feature that tracks the user’s path using Google Maps API. Next, we plan to get some more progress on the individual exercises in our exercise list. There will be some information that the user can see once they click on each exercise. Next, we work on letting the user have their own specific data when they log in using their Facebook /Google account. Finally, the overall design will be improved.*

1. **Link to video**

[*https://photos.google.com/share/AF1QipPCLGPUNdT33jg7nKPUIzHEpqATSSB1klQnf0OBgO0BGpHd7wS9RrUB6Y2S\_Pd3Bg?key=TGtycUlWODdFdWwtY1RDQmItZGRIcnZWdmhxdWV3*](https://photos.google.com/share/AF1QipPCLGPUNdT33jg7nKPUIzHEpqATSSB1klQnf0OBgO0BGpHd7wS9RrUB6Y2S_Pd3Bg?key=TGtycUlWODdFdWwtY1RDQmItZGRIcnZWdmhxdWV3)